GuardTrack — Full Feature Build: 9 Tasks

Complete one task at a time. Confirm each works before starting the next. Report progress after each task.

Prepared for: Replit AI Agent  |  Project: GuardTrack (LogicLoopDigital)

# Production Safety

Hard Rule: GuardTrack is live and used daily. All tasks are additive — new features, new tables, new components. Nothing existing is deleted or broken. After each task verify all previously working features still work.

Working Method: Build Task 1. Tell the user what was built and confirm it works. Move to Task 2. Do NOT batch multiple tasks. Do NOT start Task 2 until Task 1 is confirmed complete.

# Task 1 — Replace Employees Tab with Proper Table

The current Workforce > Employees tab shows a basic card per employee. Replace the entire tab content with a management table. Do not delete any underlying data or API routes.

## Table Requirements

- Page title: Employees. Subtitle: live total count e.g. Total: 197 employees.

- Top right buttons: Export (CSV download), Upload CSV (bulk import), + Add Employee (opens existing add form).

- Search bar: searches by employee ID, name, and SIA number simultaneously as user types.

- Three filter dropdowns: Location (from existing data), Type (from existing data), Status (Active / Inactive).

| Column | Source | Notes |
| --- | --- | --- |
| ID | Employee ID | Show as-is — numeric or prefixed e.g. NS 08 |
| Name | Full name | Clickable blue link — navigates to Staff Profile (built in Task 3) |
| Type | Employee type | SIA, Steward, MGS, RDR, Contractor etc. |
| Location | Location field | Show as a small badge e.g. Peterborough, London |
| SIA # | SIA licence number | Show N/A for non-SIA types such as Steward |
| Expiry | SIA licence expiry | Amber if expiring within 60 days. Red if already expired. N/A for non-SIA types. |
| Status | Licence status | Valid badge green, days remaining badge amber e.g. 83d, Expired red, N/A |
| Actions | Row buttons | Edit pencil icon opens existing edit form. Delete bin icon confirms then deletes. |

- Clicking anywhere on a row except action icons navigates to the employee Staff Profile.

- Sortable columns: Name, Expiry, Status.

- Paginate at 50 rows if more than 50 employees.

- Mobile: collapse SIA # and Location, keep ID, Name, Status, Actions.

Task 1 Done When: Employees tab shows a searchable filterable sortable table. Expiry colours correct. Clicking a row navigates somewhere (placeholder page fine — Staff Profile built in Task 3).

# Task 2 — Add HR Section to Sidebar

Add a new HR section to the left sidebar between the Workforce section and the Operations section.

- Section header label: HR

- Entry 1: Staff Profiles — person or ID card icon

- Entry 2: Documents — folder or file icon

- Entry 3: Signatures — pen or signature icon

- Each entry routes to its own page. Pages are built in Tasks 3, 4, 5.

- Match the exact visual style of existing sidebar sections exactly — same font, same spacing, same icon size, same active and hover states.

- All existing sidebar entries are completely unchanged.

Task 2 Done When: HR section with three entries is visible in the sidebar between Workforce and Operations. Clicking each entry navigates to a page (placeholder fine).

# Task 3 — Staff Profiles Page

Build the HR > Staff Profiles page. Full HR record for each employee. Admin only — staff cannot access this tab.

## List View

- Searchable list of all employees: avatar or initials, full name, job title, employment type, start date, View button.

- Filter by employment status, job title, employment type.

## Individual Profile — Check Schema First

Before building the profile form, check the existing schema. Reuse any fields that already exist. Only add a staff_profiles table for fields that are genuinely missing.

| Section | Fields to include |
| --- | --- |
| Personal | Full name, date of birth, nationality, NI number, home address, personal email, personal phone |
| Employment | Job title, employment type, start date, end date if applicable, status active/inactive/on leave |
| Emergency Contact | Contact name, phone, relationship to employee |
| Licences | SIA licence number, SIA expiry, first aid cert, first aid expiry, any other certifications already in schema |
| Documents | List of documents linked to this employee from the Documents library (Task 4). Upload button to attach documents directly from profile. |
| Admin Notes | Free text notes field — visible to admins only, never to staff |

- This page is also the destination when clicking an employee name in the Employees tab (Task 1).

- Add and Edit buttons on each profile. Changes save to database.

Task 3 Done When: HR > Staff Profiles shows employee list. Clicking View opens full profile with all sections. Clicking an employee row in the Employees tab also lands on their profile.

# Task 4 — Document Library Page

Build the HR > Documents page. Central document management. Admin only.

## Document List

- Show all documents: filename, category, upload date, uploaded by, linked employee or Company-wide, file size, status Active or Archived.

- Search by filename or employee name. Filter by category, linked employee, status.

- Upload button — file picker accepting all types: PDF, Word, Excel, images etc.

- On upload, prompt for: document name, category, linked employee optional, notes.

- Row actions: Download, View inline for PDFs and images, Archive, Delete.

- Archived documents hidden by default — Show Archived toggle to reveal them.

## Categories

- Contract, Policy, Procedure/SOP, Certificate/Licence, ID Document, Risk Assessment, Incident Report, Payroll/Finance, Other.

## Schema

- New table: company_documents — id, companyId, employeeId nullable, filename, originalName, fileType, fileSize, category, notes, uploadedBy, uploadedAt, status, archivedAt.

- Store files server-side using existing file storage approach in the codebase.

Task 4 Done When: HR > Documents shows document list. Upload works and files stored on server. Download works. Archive works. Categories selectable on upload.

# Task 5 — Document Signing Page

Build the HR > Signatures page. Admins send documents to employees for digital finger signature. All in-app.

## Admin — Send for Signature

- Send for Signature button opens form: select document from library or upload new, select one or more employees, optional message, optional deadline date.

- On send: create signature_requests record. Notify employee via whatever notification mechanism already exists in the app. If none exists, create a simple in-app notification badge and flag to user that push and email notifications can be added later.

## Admin — Requests List

- List of all requests: document name, employee, sent date, deadline, status Pending/Signed/Overdue/Declined.

- Filter by status, employee, date. Click row to view detail. Send Reminder button on pending requests. Download signed document when complete.

## Employee — Signing Flow

- Employee sees pending request in their notifications or a My Documents section.

- Opens request — shows document (inline PDF viewer if available, download link if not).

- Signature canvas below: blank white drawing area labelled Sign below using your finger.

- Clear button to reset canvas. Submit Signature button to complete.

- Capture as PNG using canvas.toDataURL(). Store signature image. Mark request as Signed with timestamp.

## Schema

- New table: signature_requests — id, companyId, documentId, employeeId, sentBy, sentAt, deadline, message, status, signedAt, signatureImagePath, signedDocumentPath.

Task 5 Done When: Admin can send a document for signature. Employee can open it, sign with finger on canvas, and submit. Admin sees Signed status. Signed document downloadable.

# Task 6 — Incidents: Add Description and Photo Upload

Enhance the existing Operations > Incidents tab only. Add a description field and photo upload to every incident. Do not change anything else about Incidents.

## Form Changes — Log Incident and Edit Incident

- Add Description multi-line text area. Both admins and staff can fill in when logging or editing.

- Add Photo Attachments section. Maximum 10 photos per incident.

- Mobile PWA and Android: Take Photo button using input accept=image/* capture=environment to open device camera. Upload from Gallery button opens file picker.

- Desktop: file upload area accepting jpg, png, heic, webp.

- Show thumbnail previews with a remove X button on each thumbnail.

- Store photos server-side using existing file storage. Store filenames in DB not base64.

## View Changes

- Show description in incident detail view.

- Show photos as a gallery. Tap to view full size.

- Admins: add and remove photos, edit description on any incident.

- Staff: add photos and description only on incidents they created or are assigned to.

## Schema

- Add description column text nullable to the existing incidents table.

- New table: incident_photos — id, incidentId FK, filename, uploadedBy userId FK, uploadedAt.

Task 6 Done When: Logging an incident allows adding description and photos. Photos display in incident view. Camera opens correctly on mobile. Existing incident fields unchanged.

# Task 7 — Task Manager

Add Tasks as a new entry in the Operations section of the sidebar below Incidents. Build a full task management screen.

## Sidebar

- Label: Tasks. Clipboard or checklist icon. Below Incidents in Operations section.

- Admins: full access — create, edit, archive. Staff: read-only view of tasks assigned to them only.

## Admin View

- Page title: Task Manager.

- Two tabs: Active Tasks with live count, Archived with live count.

- Plus Add Task button top right opens modal.

- Month navigation: left right arrows, current month year shown centre. Filters tasks by due date month.

- Two filter dropdowns: All Statuses, All Assignees.

## KPI Cards

- Seven cards: Total Tasks grey, Pending amber, In Progress blue, On Hold orange, Completed green, Cancelled grey, Overdue red with border.

- Counts are live from database for selected month.

## Tasks by Assignee

- Compact summary line below KPI cards showing count per assignee e.g. Paula: 1 · Lee: 4. Each name clickable to filter table.

## Task Table

- Columns: Status coloured badge, Task Title, Category, Priority badge High/Medium/Low, Assigned To, Notes, Date Added, Due Date, Actions Edit and Archive.

- Tasks past due date and not completed or cancelled automatically show as Overdue in red.

- Sortable by Due Date, Status, Priority.

## Add and Edit Modal

- Fields: Task Title required, Description, Status dropdown Pending default, Category dropdown General/HR/Operations/Finance/Compliance/Recruitment/Other, Priority dropdown Medium default, Assigned To required dropdown of admin users, Due Date optional, Notes.

## Staff View

- Staff see only tasks where they are the assignee. Read only. Cannot create or edit.

## Schema

- New table: tasks — id, companyId, title, description, status, category, priority, assignedTo userId FK, dueDate nullable, notes, createdBy userId FK, createdAt, updatedAt, isArchived boolean default false, archivedAt nullable.

Task 7 Done When: Tasks entry in sidebar. Admin creates tasks and they appear in table. KPI cards show correct counts. Month navigation filters correctly. Staff see only their tasks.

# Task 8 — Dashboard: Add Licence Alerts and Workforce Cards

Enhance the existing Dashboard. Keep everything currently on it. Add new sections at the TOP above the existing Live Metrics panels.

Keep Everything Existing: The current dashboard has Live Metrics, Recent Activity, and Currently On Duty. ALL of these must remain exactly as they are. Only add new sections above them.

## New Section A — Licence Alert KPI Cards

- Four cards at the very top: Expired Licences red, Expiring Within 60 Days amber, Expiring 61 to 90 Days yellow, All Licences Valid green.

- CRITICAL: Only include employees whose type requires an SIA licence. Check the type field values in the schema first. Stewards and all non-SIA employee types must NEVER appear in any licence alert card or list. Confirm the exact type values before building.

- All counts calculated live. Clicking a card scrolls to the relevant list below.

## New Section B — Expired Licences List

- Table: Employee ID, Name, Type, Location, SIA Number, Expiry Date in red, Days Overdue.

- Sorted by most overdue first. Update Licence button per row opens employee edit form pre-focused on SIA expiry field.

- If zero expired: show green No expired licences message.

## New Section C — Expiring Soon Lists

- Two side-by-side lists: Expiring within 60 days amber header, Expiring 61 to 90 days yellow header.

- Same columns as expired list but show Days Remaining. Update Licence button per row.

- If empty: green None expiring in this window message.

## New Section D — Upcoming Shifts with Licence Issues

- Shifts in the next 14 days where assigned guard has expired or expiring-within-60-days licence.

- Columns: Shift Date, Site, Employee Name, Licence Expiry, Risk Level badge Expired red or Expiring Soon amber.

- Sorted by shift date soonest first. If no affected shifts: green No upcoming shifts affected.

- If shifts are not linked to employees in the schema: omit this section entirely and flag to user.

## New Section E — Workforce Overview Cards

- Three new cards added alongside or just above existing Live Metrics: Total Employees count, SIA Licensed count valid only, Active Sites count.

- Existing Live Metrics cards (Active Now, Shifts Today, Weekly Hours, Pending Value) stay exactly as they are.

Task 8 Done When: Dashboard shows licence alert cards at top. Expired and expiring lists populate correctly. Stewards not present. Total Employees, SIA Licensed, Active Sites cards visible. All existing dashboard content unchanged below.

# Task 9 — Final Regression Check

After all 8 tasks are complete, verify the full app:

- Employees tab: table shows correctly, search and filters work, clicking row opens Staff Profile.

- HR sidebar section: visible with all three entries, Staff Profiles, Documents, Signatures.

- Staff Profiles: list and profiles work, edit saves.

- Documents: upload, download, archive work, files stored on server.

- Signatures: send works, employee canvas signing works, signed status updates.

- Incidents: description and photo upload work on desktop and mobile camera.

- Tasks: sidebar entry visible, create/edit/archive work, KPI cards correct, staff see only their tasks.

- Dashboard: licence alerts correct, Stewards excluded, existing panels all still work.

- All other tabs: Schedule, Sites, Approvals, Leave, Finance, Reports all still work correctly.

Submit a final summary listing each task number and confirming it is complete and working.

LogicLoopDigital  |  GuardTrack  |  Full Feature Build — 9 Tasks